DYMUN '26 WEBSITE: BUILD LOG

D Y Patil International School, Navi Mumbai

Build session 8 to 9 October 2026, about 55 minutes. Updated after the PR.

Repo: github.com/PixelWebsites/DYMUN2026 (private)

# STATUS

- Built: the full home page (8 sections), 4 extra pages and a not-found page. All committed and pushed.

- Not deployed: no Vercel login on this Mac. Import the repo in the Vercel dashboard, or run: npx vercel login, then npx vercel --prod.

- Placeholders: 40 items marked TODO (date, fees, team, photos and so on).

# TIMELINE

| When | What happened |
| --- | --- |
| 08 Oct 23:15 | Planning. Found the empty "DYMUN 2026" folder, the older "dy-mun" site (left untouched) and the poster PDF. Checked the 17 Aceternity components: 16 free, loader-one paid. |
| 08 Oct 23:30 | Decisions: build in "DYMUN 2026"; transcribe committees from the poster; keep "BEGIN." as written; finish in 4 hours; dock at the top. |
| 08 Oct 23:39 | Commit 6ac222f. Scaffold Vite, React and TypeScript. |
| 08 Oct 23:43 | Committees transcribed. 16 of 16 agendas match the poster text exactly; International Press has none. |
| 09 Oct 00:05 | Commit c267827. Design system, preloader, dock, hero and Committees. |
| 09 Oct 00:06 | Two globe textures downloaded from unpkg into public/textures. |
| 09 Oct 00:23 | Commit 29c3206. About, Schedule, Gallery, Team, Register and Footer. |
| 09 Oct 00:28 | Commit e0266db. Extra pages, SEO files, Vercel config and README. |
| 09 Oct 00:31 | Commit 711397e. Fixed headline outline seams and tablet dock overlap. |
| 09 Oct 00:33 | Final checks on the production build. Stopped at deploy (no Vercel login). |
| 09 Oct | Build log added (HTML), then pushed to Dhruv-XYZ/2026DYMUN (branch "build" only; main left alone). |
| 09 Oct | Full site pushed to PixelWebsites/DYMUN2026 (main and build), over HTTPS because SSH host key was unverified. |
| 09 Oct | Commit ee21804. Committee tile names made solid and readable (outlines vanished on the bright glow). |
| 09 Oct | This log (Word, Courier New) added on branch docs/build-log; pull request opened into main. |

# WHAT WAS BUILT

| Part | What it is | Aceternity component |
| --- | --- | --- |
| Preloader | Once per browser session, under 2 s | loader |
| Navigation | Dock top centre on desktop, bottom bar on phones | floating-dock |
| Hero (dark) | Giant cursor-following DYMUN, flipping word, Register button | dotted-glow-background, text-hover-effect, container-text-flip, magnetic-button, moving-border |
| About (cream) | Gold-on-ink 3D globe; stats counted from data | 3d-globe, canvas-text |
| Committees (dark) | All 17 in three grade groups; tile changes on scroll | sticky-scroll-reveal |
| Schedule (cream) | Day 1 and Day 2, placeholder entries | timeline |
| Gallery (dark) | Tilted wall; reads public/gallery | 3d-marquee |
| Team (dark) | Six placeholder tiles | focus-cards |
| Register (cream) | Three rows and the form | stateful-button, cover |
| Cream texture | Moving warm noise | noise-background |
| Footer (dark) | Links, school, contact, giant wordmark | text-hover-effect |
| Extra pages | /committees /team /gallery /contact, not found |  |

# CHECKS THAT PASSED

- npm run build passes with no warnings.

- Palette audit passes: no colour outside the brief palette in src/.

- 17 of 17 committees on the page; agenda text identical to the data file and the poster.

- One main heading per page.

- Phone (375 px) and tablet (768 px): no sideways scroll, still globe, stacked committees.

- Reduced motion: flipping word, glow, gallery drift and globe all stop.

- Form: 6 errors on empty submit; committees filter by grade; valid submit answers "Registration is not open yet." and sends nothing.

- Lighthouse: Accessibility 100, Best Practices 100, SEO 100.

- Size: first load 489 kB JavaScript (161 kB compressed). Globe and hover sparkles load separately.

# WHERE IT DIFFERS FROM THE BRIEF

- Voices section not built: no real quotes. Carousel installed but unused.

- loader-one is paid; the free loader gives the same component.

- Dock is at the bottom on phones (top on desktop).

- COPUOS used where the poster prints COPOUS.

- Globe arcs are decorative and point to no real places.

- Gallery and Team are two dark sections in a row, because Voices is hidden.

- Committee tile names are solid cream, not outlines (outlines were unreadable on the glow).

# STILL NEEDED FROM THE TEAM

[ ]  Vercel login, then deploy

[ ]  Conference date and venue confirmation

[ ]  Logo file and favicon

[ ]  Fees and what each covers

[ ]  Photos (drop into public/gallery)

[ ]  Secretariat names, roles and photos

[ ]  Schedule order and timings

[ ]  Contact email, phone and social links

[ ]  Registration form endpoint, and the school's agreement on where students' details go

[ ]  Confirm the COPUOS spelling

[ ]  Full committee names, if wanted

[ ]  Real quotes, if a Voices section is wanted

[ ]  A 1200 x 630 share image